Cairo University Faculty of Computers and Information



**Software Engineering II**

**Daily scrum meeting template**

**2020**

**Project Team**

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Name** | **Email** | **Mobile** |
| 20170098 | Khaled Ezzat El-Hadary | khaledelhadary@outlook.com | 01276016539 |
| 20170093 | Hussien Ashraf Abdul-Hamid | [hussienashraf99@gmail.com](mailto:hussienashraf99@gmail.com) | 01016395068 |
| 20170085 | Hatem Mamdoh Said | matrix.leader@yahoo.com | 01016192209 |
| 20170072 | Ehap Fawzy Ibrahim | ehab1571999@yahoo.com | 01204860055 |

Contents

[Done requirements 2](#_Toc507250132)

[What will be done today 2](#_Toc507250133)

[Current obstacles](#_Toc507250134) 2

[Current Trello workspace](#_Toc507250135) 3

# Day 4

# Done requirements

# Khaled: Implement database controller. Hussien: Implement user controller.Ehab: Implement user login, addAdmin & database table userHatem: Implement registerNormal & registerStoreOwner

# What will be done today

**All the team: Test functionalities using postman.**

**Ehap: Finish unit testing for login and add admin.**

**Hussien: Finish unit testing for show all users.**

**Khaled: Finish unit testing for register normal user.**


**Hatem: Finish unit testing for register store owner.**

# Current obstacles

**We found out that we should’ve selected the add unit testing check box when creating the project.**

# 

# Current Trello workspace:

****